Project Arimaa – CR6 : Tuesday, October 21st
Presents : Everyone, Christian Raymond
# Order of business :
1. Remarks / Questions about parts contents
2. State of changes to prepare

# Information :
- Small reorganisation of the plan
- Small changes in the introduction (no picture, Dan)
- Preparation of the next report : work on the architecture, and look for the best solutions software to take. (Mikail, Baptiste)
- Work on C++11 VS Multithreading (Benoit)
# Planification
Task	Responsible	Deadline
Finish the report	Dan, Gabriel, Prateek	10/22
Give the report to Mr Leplumey	Dan	10/23
C++11 VS Multithreading	Benoit	10/24
Architecture and solutions software	Mikail, Baptiste	10/24
Finish the game application	Gabriel	12/18

# Next meeting : 10/24