Project Arimaa – CR11 : Wednesday, November, 26th
Presents : Everyone, with and Christian Raymond
# Order of business :
1. CAF
2. General Architecture
3. Comments on the second report

# Information :
- We won't talk about CAF in the report, only actor model, because CAF is an implementation not compatible with our work.
- We need to correct teacher mistakes
- General Architecture : merge two first diagram, change representation of diagram to be more concise, put the API flowchart here, add a new graph describing it, change the name of API, it is a convertor between MCTS and the game application. Delete the part of explanation of API, look for the use of a convertor in our project. Add a part explaing the architecture of the MCTS/parallelization part with diagrams to describe.

# Planification
Task	Responsible	Deadline
Correction of report2	Everyone	23h59 26/11
Send the report	Dan	27/11
OpenMP implementation	Not decided	Begin after 11/27
# Finish the game application Gabriel 12/18
# Next meeting : 12/03