Project Arimaa – CR10 : Wednesday, November, 19th
Presents : Everyone, with Nikos Parlavantzas and Christian Raymond
# Order of business :
1. Where to put Input/Output in the report (without Nikos saying)
2. Comments on the second report
3. Picture flowchart of Prateek to improve
4. No we : writing rules
5. Mistakes in documents + references Benoit MCTS and OpenMP + branching factor in footnote or explain more + won't + basic operation of Mikail (methods)

# Information :

# Planification
Task	Responsible	Deadline
OpenMP report part	Benoit	and Baptiste	11/19
MCTS report part	Benoit	11/19
MPI report part	Mikail	11/19
Parallelization method report part	Mikail	11/19
OpenAcc report part	Baptiste	11/19
Behaviour of the game report part	Gabriel	11/19
General Architecture review	Gabriel	11/19
Conclusion report part	Gabriel	11/19
Input/Output report part	Dan	11/19
Introduction report part	Dan	11/19
Abstract report part	Prateek	11/19
API report part	Prateek	11/19
First draft of the report	Everyone	11/19
Last draft of the report	Everyone	11/26
Due date for the report	Dan	11/27
OpenMP implementation	Not decided	Begin after 11/19
# Finish the game application Gabriel 12/18
# Next meeting : 11/26