Project Arimaa – CR10 : Wednesday, November, 19th
Presents : Everyone, with Nikos Parlavantzas and Christian Raymond
# Order of business :
Comments on the second report

# Information :

# Planification
Task	Responsible	Deadline
OpenMP report part	Benoit	and Baptiste	11/19
MCTS report part	Benoit	11/19
MPI report part	Mikail	11/19
Parallelization method report part	Mikail	11/19
OpenAcc report part	Baptiste	11/19
Behaviour of the game report part	Gabriel	11/19
General Architecture review	Gabriel	11/19
Conclusion report part	Gabriel	11/19
Input/Output report part	Dan	11/19
Introduction report part	Dan	11/19
Abstract report part	Prateek	11/19
API report part	Prateek	11/19
First draft of the report	Everyone	11/19
Last draft of the report	Everyone	11/26
Due date for the report	Dan	11/27
OpenMP implementation	Not decided	Begin after 11/19
# Finish the game application Gabriel 12/18
# Next meeting : 11/26