Project Arimaa – CR5 : Wednesday, October 15th
Presents : Everyone, Christian Raymond, and Nikos Parlavantzas
# Order of business :
1. Remarks / Questions about parts contents
2. State of changes to prepare

# Information :
# Planification
Task	Responsible	Deadline
Last corrections of parts of the reports	Everyone	10PM 10/20
End of last draft	Dan	10/22
C++11 VS Multithreading	Benoit	10/29
Finish the game application	Gabriel	12/18

# Next meeting : 10/22