Project Arimaa – CR12 : Wednesday, December, 3rd
Presents : Everyone, with and Christian Raymond
# Order of business :
Plan : Report of initial planning

# Information :
- Next report in two weeks, first draft in one week
- The plan is available in the Git
- In the future, we will emphasize more the application project of Gabriel and talk less about the MCTS test until the next report will be done
- Report length : around 10 pages
- TODO : find all tasks and add them, and find out the workload of each of them. The workload will be defined by the Poker method, explained in the report (each one guess separately the workload and we take as a result the more repetitive answer). We work that way to avoid other's influence to determine workloads, and to make it possible to have the more complete tasks list.

# Planification
Task	Responsible	Deadline
First draft	Everyone	12/09
send First draft	Dan	12/10
# Finish the game application Gabriel 12/18
# Next meeting : 12/10