Report3 plan
Rapport de planification initiale / Report of initial planning

Introduction : brief presentation of the projet Mikail
1. planification method used (how we are planning, how do we do the gantt diagramm) – (others)
  1. presentation methods / use poker thing talk about agile (prateek)
  2. resources prevosto & Morgane (resp sponsors FOG)
  3. calendar (prevosto)
1. big tasks planification (first gantt diagram)
  1. diagram stuff Baptiste
  2. explaining diagram stuff (dan)
  3. risk analysis Benoit
Conclusion (prateek)

A faire :
pour le diagramme de gantt
- list of all tasks to do and links between these tasks (what we need to do before each task)
- duration of the work (work load) by poker method

Task's list :
- application Gabriel (GUI + rules)
- recorder of Mr Garcia against AI
- Converter
- MCTS algorithm general
- MCTS applied to Arimaa
- MCTS applied to Connect4 (against AI Pascal Garcia) puissance4
- implement MCTS with Boost Library
- implement MCTS with memory management (array nodes table)
- implement thread parallelization
- implement cluster parallelization
- implement GPU parallelization
- MCTS chrono test (statistics)
- test algorithm MCTS (against itself), against humans
- test application
- test MCTS against other AI
- write reports
- soutenance
- documentation

- ­no end test
- do protoype test other prototype tasks
- number of people (and workload)
- Thierry Roger correct
- poker way of time, poker planning
- testeur -> ressources
- calendar

Définir le calendrier de travail
Il s’agit d’abord de définir les limites dans le temps du projet avec la date de
début et la date de fin. Il faut aussi définir les périodes chômées. Nous
obtenons ainsi les jours de travail disponibles.
Déterminer les ressources
Il s’agit de déterminer les personnes disponibles qui peuvent travailler sur le
projet. Dans notre cas, cette étape était évidente.
Déterminer les tâches à réaliser et les ordonner
Il s’agit de décomposer le développement du logiciel en tâches. Nous obtenons
ainsi l’ensemble des tâches à réaliser. Il faut ensuite les ordonner en fonction
de leur priorité et des dépendances qu’il y a entre elles.
4
Déduire le diagramme de Gantt
Il s’agit de construire le diagramme de Gantt correspondant à l’ordonnancement
réalisé précédemment.
Déterminer les risques
Il s’agit d’effectuer une analyse des risques pouvant compromettre le
déroulement du développement du logiciel. Cette analyse permet de mettre en
évidence les options de secours en cas de problème.

CAF tecno to work (ewuivalnet)
risk analysis$

faire le poker thing après ce week end