Tasks list

# GUI Application
Ident	Task	Module	Depend of what	Workload (do not fill)
G1	Gabriel Application (GUI + Rules)	GUI Application
G2	Test Application	GUI Application	G1
G3	Recorder of moves against AI (for Mr Garcia)	GUI Application	G2
G4	Test Recorder	GUI Application	G3

# MCTS
Ident	Task	Module	Depend of what	Workload (do not fill)
M1	MCTS General Algorithm	MCTS
M2	Test MCTS general	MCTS	M1
M3	MCTS Applied to TicTacToe	MCTS	M2
M4	Test MCTS TicTacToe	MCTS	M3
M5	MCTS Applied to Connect4 (Puissance 4) against Pascal Garcia AI	MCTS	M2
M6	Test MCTS Connect4	MCTS	M5
M7	MCTS Applied to Arimaa	MCTS	M2
M8	Test MCTS Arimaa (other AI)	MCTS	M7
M9	Test MCTS Arimaa (humans)	MCTS	M7
M10	Implement MCTS with Boost library	MCTS	M2
M11	Test MCTS Boost	MCTS	M10
M12	Implement MCTS with memory management (With Array nodes table)	MCTS	M2
M13	Test MCTS memory	MCTS	M12
M14	MCTS time test (statistics)	MCTS	M12
M15	Test MCTS time	MCTS	M14

# Converter
Ident	Task	Module	Depend of what	Workload (do not fill)
C1	Implement the converter	Converter

# Parallelization
Ident	Task	Module	Depend of what	Workload (do not fill)
P1	Implement thread parallelization	Parallelization
P2	Test thread	Parallelization	P1
P3	Implement cluster parallelization	Parallelization
P4	Test cluster	Parallelization	P3
P5	Implement GPU parallelization	Parallelization
P6	Test GPU	Parallelization	P5

# Reports
Ident	Task	Module	Depend of what	Workload (do not fill)
R1	Oral project 12/19	Reports
R2	Oral planning 12/19	Reports
R3	Conception report 02/12	Reports
R4	HTML page 03/25	Reports
R5	Final report 05/26	Reports
R6	Demonstration 05/28	Reports
R7	CD 05/28	Reports	Everything
R8	Oral project 05/28	Reports

# Notes :
Author	Remarks
Dan	I added test for each action, reports in detail. If you want to add an action, just add a new line, and modify the Ident simply writing Mxbis. Don't forget to fill that field to say what you have done