Project Arimaa – CR8 : Wednesday, November, 5th
Presents : Everyone, Christian Raymond with Nikos Parlavantzas
# Order of business :
1. Parallelization method implementation (Mikail)
2. Packages with rules implementation (Baptiste)
3. MCTS simple implementation + missing presentation (Benoit)
4. General Software architecture : diagrams (Gabriel)
5. API & I/O diagrams (Prateek & Dan)
6. Plan of the second report

# Information :
# Planification
Task	Responsible	Deadline
OpenMP implementation	Not decided	Begin after 11/05
OpenMP report part	Benoit	11/19
MPI report part	Mikail	11/19
OpenAcc report part	Baptiste	11/19
First draft of the report	Everyone	11/19
Last draft of the report	Everyone	11/26
Due date for the report	Dan	11/27
# Finish the game application Gabriel 12/18
# Next meeting : 11/12